PRODUCT PLANNING REFERENCE

# Maitsys Assure
Product Backlog

Epic  >  Feature  >  User Story  >  Task

A structured backlog for product planning, engineering handoff, sprint refinement, and production API delivery.

| Product | Maitsys Assure |
| --- | --- |
| Document | Product backlog and delivery map |
| Updated | 1 September 2026 |

# Document map

The backlog is organized into nine product outcomes. Each epic contains user-facing features, testable user stories, acceptance criteria, and implementation tasks.

01   EPIC-01 - Identity, authentication, and access control

02   EPIC-02 - Site and organization management

03   EPIC-03 - Requirement governance and administration

04   EPIC-04 - Site self-assessment

05   EPIC-05 - Corrective action management

06   EPIC-06 - Enterprise oversight, response history, and auditability

07   EPIC-07 - Reporting, exports, and notifications

08   EPIC-08 - User experience and accessibility

09   EPIC-09 - API, backend, and production platform

This document organizes the Maitsys Assure product backlog using the hierarchy:

Epic to Feature to User Story to Task

It is suitable for product planning, sprint refinement, engineering handoff, and migration into Jira, Azure DevOps, Linear, or a similar work-management tool.

# How to use this document

| Level | Purpose | ID format | Suggested work-item type |
| --- | --- | --- | --- |
| Epic | A large business outcome spanning multiple releases | EPIC-01 | Epic |
| Feature | A user-facing capability within an epic | FEAT-01.01 | Feature |
| User story | A testable piece of user value | US-01.01.01 | Story |
| Task | A specific design, frontend, API, backend, data, or test activity | TASK-01.01.01.01 | Task/Sub-task |

## Status notation

- [x] - implemented in the current demo application.

- [ ] - remaining production, backend, integration, or enhancement work.

- Demo - works through the demo repository and browser persistence.

- API-ready - frontend boundary exists, but a live backend contract still needs implementation or confirmation.

- Backlog - planned work that is not yet implemented.

## Definition of ready for a user story

A story is ready for development when:

- Its user, business value, and expected behavior are clear.

- Acceptance criteria cover success, empty, loading, error, and permission states where applicable.

- UX designs or existing reference screens are identified.

- API and data dependencies are documented.

- Tenant and role scope are defined.

- Test data and validation expectations are available.

## Definition of done for a user story

A story is complete when:

- Acceptance criteria pass for every permitted role and affected route.

- Frontend, API, backend, persistence, authorization, and audit behavior are connected where required.

- No demo fixture is imported directly by a screen or feature component.

- Responsive behavior and keyboard interaction are verified.

- Unit, integration, contract, and relevant end-to-end tests pass.

- Errors, loading states, and empty states are useful to the user.

- Documentation and API contracts are updated.

# EPIC-01 - Identity, authentication, and access control

Outcome: Every user enters Maitsys Assure securely and can access only the routes, data, sites, and actions permitted by their role and tenant.

## FEAT-01.01 - Sign-in and session management

### US-01.01.01 - Sign in with credentials

Story: As a registered user, I want to sign in with my credentials so that I can access my authorized workspace.

Acceptance criteria:

- Valid credentials create a user session and redirect to the correct role landing page.

- Invalid credentials display a clear error without revealing account-sensitive information.

- A restored session retains the correct identity, role, tenant, and assigned-site scope.

- Signing out clears authentication state and protected business data.

#### Tasks

- DONE  TASK-01.01.01.01 Provide demo accounts for supported roles. Demo

- DONE  TASK-01.01.01.02 Protect authenticated routes and redirect unauthenticated users. Demo

- PLANNED  TASK-01.01.01.03 Implement REST login, refresh, session, and logout endpoints. API-ready

- PLANNED  TASK-01.01.01.04 Store production credentials or tokens using the approved secure-session strategy. Backlog

- PLANNED  TASK-01.01.01.05 Add authentication contract and end-to-end tests. Backlog

### US-01.01.02 - Sign in with a passkey

Story: As a registered user, I want to use a passkey so that I can sign in without relying only on a password.

Acceptance criteria:

- Passkey registration and authentication use server-generated WebAuthn challenges.

- Failed, cancelled, expired, and unsupported ceremonies return understandable messages.

- The resulting session follows the same role and tenant rules as credential sign-in.

#### Tasks

- DONE  TASK-01.01.02.01 Provide the browser-facing passkey experience in the authentication feature. Demo

- PLANNED  TASK-01.01.02.02 Implement WebAuthn registration options and verification endpoints. Backlog

- PLANNED  TASK-01.01.02.03 Implement WebAuthn authentication options and verification endpoints. Backlog

- PLANNED  TASK-01.01.02.04 Add browser compatibility and ceremony failure tests. Backlog

## FEAT-01.02 - Role- and tenant-based authorization

### US-01.02.01 - Restrict pages and operations by role

Story: As an organization administrator, I want permissions enforced consistently so that users cannot view or change unauthorized information.

Acceptance criteria:

- Public routes remain accessible without a session.

- Site users, enterprise viewers, and administrators see only authorized navigation and routes.

- Direct URL access is checked independently of menu visibility.

- Backend authorization rejects unauthorized requests even if the frontend is bypassed.

- Every tenant-scoped query and mutation derives scope from the authenticated session, not from a trusted client parameter alone.

#### Tasks

- DONE  TASK-01.02.01.01 Apply frontend public/private route guards and role-aware navigation. Demo

- DONE  TASK-01.02.01.02 Restrict demo data to the active role and assigned site where applicable. Demo

- PLANNED  TASK-01.02.01.03 Define the backend permission matrix for each endpoint and operation. Backlog

- PLANNED  TASK-01.02.01.04 Enforce tenant and site scope in repository queries and service methods. Backlog

- PLANNED  TASK-01.02.01.05 Add negative authorization and cross-tenant isolation tests. Backlog

# EPIC-02 - Site and organization management

Outcome: Administrators can maintain the organization structure, while site users see accurate site information and responsible contacts.

## FEAT-02.01 - Site directory and details

### US-02.01.01 - View assigned site information

Story: As a site user, I want to view my site's identity, contacts, and program ownership so that I know who is responsible for the assessment program.

Acceptance criteria:

- The current site's name, code, region, contacts, and owners are displayed consistently.

- A site user cannot access another site's editable data through route manipulation.

- Empty contact or owner lists have a clear empty state.

#### Tasks

- DONE  TASK-02.01.01.01 Display site information from the active data repository. Demo

- DONE  TASK-02.01.01.02 Display contacts and program owners. Demo

- PLANNED  TASK-02.01.01.03 Connect site, contact, and owner REST repositories. API-ready

- PLANNED  TASK-02.01.01.04 Add tenant/site authorization tests. Backlog

## FEAT-02.02 - Administrative site management

### US-02.02.01 - Create and maintain sites

Story: As an administrator, I want to create and update sites so that Maitsys Assure reflects the enterprise structure.

Acceptance criteria:

- Required fields and unique site identifiers are validated.

- Changes are reflected in site selection, requirement assignment, dashboards, and exports.

- Deactivation preserves historical assessment records.

- Destructive changes require confirmation and are audited.

#### Tasks

- DONE  TASK-02.02.01.01 Provide administrative site-management screens. Demo

- PLANNED  TASK-02.02.01.02 Implement site create, update, deactivate, and restore endpoints. API-ready

- PLANNED  TASK-02.02.01.03 Add uniqueness and referential-integrity validation. Backlog

- PLANNED  TASK-02.02.01.04 Add audit events for site changes. Backlog

### US-02.02.02 - Manage users and site assignments

Story: As an administrator, I want to manage users, roles, and site assignments so that access remains accurate as responsibilities change.

Acceptance criteria:

- A user can be assigned an approved role and permitted site scope.

- Role or site changes take effect without exposing stale unauthorized data.

- Deactivated users cannot create new sessions.

- Historical entries retain the original actor identity.

#### Tasks

- DONE  TASK-02.02.02.01 Provide the demo user-management experience. Demo

- PLANNED  TASK-02.02.02.02 Implement user invitation, role, assignment, and deactivation endpoints. API-ready

- PLANNED  TASK-02.02.02.03 Revalidate sessions after material permission changes. Backlog

- PLANNED  TASK-02.02.02.04 Add permission-change audit tests. Backlog

# EPIC-03 - Requirement governance and administration

Outcome: Administrators can govern versioned requirements, questions, evidence expectations, and site applicability without changing assessment code.

## FEAT-03.01 - Master requirement lifecycle

### US-03.01.01 - Create and edit a requirement

Story: As an administrator, I want to create and edit a requirement so that the assessment reflects the governed standard.

Acceptance criteria:

- The administrator can maintain the requirement ID, section, text, guidance, version, status, and applicable sites.

- Existing demo data appears in the edit form and selected sites remain visible.

- Leaving site selection empty applies the requirement to all sites.

- Saving updates the master list, site assessment availability, and dashboard calculations consistently.

#### Tasks

- DONE  TASK-03.01.01.01 Build the requirement create/edit page. Demo

- DONE  TASK-03.01.01.02 Populate edit forms from repository data, including selected sites. Demo

- DONE  TASK-03.01.01.03 Keep requirement list, navigation, and assessment views synchronized. Demo

- PLANNED  TASK-03.01.01.04 Implement versioned requirement create/update REST endpoints. API-ready

- PLANNED  TASK-03.01.01.05 Add optimistic-concurrency or revision-conflict handling. Backlog

### US-03.01.02 - Publish or retire a requirement

Story: As an administrator, I want to control requirement status so that site users assess only approved content.

Acceptance criteria:

- Draft content is not unintentionally included in active site assessments.

- Publishing records the version, actor, and timestamp.

- Retiring a requirement preserves its historical responses, evidence references, and actions.

#### Tasks

- DONE  TASK-03.01.02.01 Provide draft and published status controls in demo mode. Demo

- PLANNED  TASK-03.01.02.02 Implement publish, retire, and version-history endpoints. API-ready

- PLANNED  TASK-03.01.02.03 Add publish validation and immutable publication audit records. Backlog

### US-03.01.03 - Delete a requirement safely

Story: As an administrator, I want to delete an eligible requirement from the table menu so that obsolete draft content can be removed safely.

Acceptance criteria:

- Delete is available from the requirement table's three-dot menu.

- The user must confirm the exact requirement before deletion.

- Requirements with governed historical records are retired or blocked from hard deletion according to policy.

- Cancelling confirmation makes no change.

#### Tasks

- DONE  TASK-03.01.03.01 Add the table-menu delete option and confirmation dialog. Demo

- DONE  TASK-03.01.03.02 Remove the deleted demo requirement from relevant lists and routes. Demo

- PLANNED  TASK-03.01.03.03 Define backend hard-delete versus retention policy. Backlog

- PLANNED  TASK-03.01.03.04 Implement protected delete/retire endpoint and audit event. API-ready

## FEAT-03.02 - Assessment question authoring

### US-03.02.01 - Add and edit requirement questions

Story: As an administrator, I want to manage the questions within a requirement so that users assess the intended controls.

Acceptance criteria:

- Questions can be added, ordered, edited, and removed.

- Each question has its own evidence-required setting and evidence-guidance text.

- Question configuration is visible when the requirement is reopened.

- Existing response history remains associated with the correct immutable question identity.

#### Tasks

- DONE  TASK-03.02.01.01 Provide question authoring and ordering controls. Demo

- DONE  TASK-03.02.01.02 Store per-question evidence requirements and guidance. Demo

- PLANNED  TASK-03.02.01.03 Implement question CRUD and ordering endpoints. API-ready

- PLANNED  TASK-03.02.01.04 Define question revision behavior when responses already exist. Backlog

- PLANNED  TASK-03.02.01.05 Add question identity and history-preservation tests. Backlog

## FEAT-03.03 - Bulk requirement import

### US-03.03.01 - Import governed requirement data

Story: As an administrator, I want to preview and import requirement data so that large standards can be configured efficiently.

Acceptance criteria:

- The import validates required columns, identifiers, versions, sections, and question definitions.

- Validation errors identify the row, field, and reason.

- The administrator can preview changes before publishing them.

- A failed import does not partially mutate governed content.

#### Tasks

- DONE  TASK-03.03.01.01 Provide the demo import and review workflow. Demo

- PLANNED  TASK-03.03.01.02 Define the production import schema and downloadable template. Backlog

- PLANNED  TASK-03.03.01.03 Implement server-side validation and transactional import. API-ready

- PLANNED  TASK-03.03.01.04 Add import result and publication audit records. Backlog

# EPIC-04 - Site self-assessment

Outcome: Site users can complete governed assessments question by question while preserving flexible responses, evidence, and action tracking.

## FEAT-04.01 - Requirement navigation and progress

### US-04.01.01 - Navigate assigned requirements

Story: As a site user, I want to search and navigate my assigned requirements so that I can complete the assessment efficiently.

Acceptance criteria:

- The left navigation shows requirements assigned to the active site.

- Selecting a requirement updates the active item, breadcrumb, content, questions, and progress state.

- Search works at supported responsive widths without overlapping its icon or controls.

- Previous, next, and next-incomplete navigation remain synchronized with the selected requirement.

#### Tasks

- DONE  TASK-04.01.01.01 Implement requirement search and active-item navigation. Demo

- DONE  TASK-04.01.01.02 Implement previous, next, and next-incomplete controls. Demo

- DONE  TASK-04.01.01.03 Provide responsive desktop and narrow-layout behavior. Demo

- PLANNED  TASK-04.01.01.04 Add route-navigation and responsive end-to-end tests. Backlog

## FEAT-04.02 - Question response capture

### US-04.02.01 - Answer or clear an assessment question

Story: As a site user, I want to select No, Partial, or Yes-or clear my selection-so that the response accurately represents the current state.

Acceptance criteria:

- No, Partial, and Yes map consistently to their defined performance levels.

- A response can be cleared because answering a question is not mandatory at selection time.

- Saving a changed response adds a history event without overwriting earlier history.

- Requirement and section performance use the documented lowest-question-level rule.

- Completion calculations distinguish unanswered questions from answered questions.

#### Tasks

- DONE  TASK-04.02.01.01 Implement selectable and clearable question responses. Demo

- DONE  TASK-04.02.01.02 Recalculate completion, gaps, and performance through shared selectors. Demo

- DONE  TASK-04.02.01.03 Persist response changes in the demo repository. Demo

- PLANNED  TASK-04.02.01.04 Implement response create/update/clear endpoints. API-ready

- PLANNED  TASK-04.02.01.05 Add calculation and concurrent-edit tests. Backlog

### US-04.02.02 - Add optional supporting details

Story: As a site user, I want to add a brief explanation for any answer so that reviewers understand how the site meets-or does not meet-the requirement.

Acceptance criteria:

- Supporting details are optional for No, Partial, and Yes.

- Text is stored per question and included in response history.

- Clearing or changing an answer does not silently destroy earlier historical text.

#### Tasks

- DONE  TASK-04.02.02.01 Provide optional per-question supporting details. Demo

- PLANNED  TASK-04.02.02.02 Add supporting-detail fields to response API contracts and persistence. API-ready

- PLANNED  TASK-04.02.02.03 Add validation, history, and export tests. Backlog

## FEAT-04.03 - Per-question evidence

### US-04.03.01 - View evidence expectations

Story: As a site user, I want to see the evidence expected for each question so that I can provide the correct supporting material.

Acceptance criteria:

- Evidence guidance appears only for the question configured by the administrator.

- The guidance remains visible for No, Partial, and Yes when evidence is required.

- Evidence requirements are not rendered as a single requirement-level attachment area.

#### Tasks

- DONE  TASK-04.03.01.01 Render administrator-configured guidance per question. Demo

- DONE  TASK-04.03.01.02 Keep evidence expectations visible after a Yes response. Demo

- PLANNED  TASK-04.03.01.03 Connect evidence configuration to live requirement DTO mapping. API-ready

### US-04.03.02 - Attach evidence to a question

Story: As a site user, I want to attach a file or link to an individual question so that evidence remains connected to the response it supports.

Acceptance criteria:

- Evidence is associated with a site, requirement, question, response context, uploader, and timestamp.

- A user can add, edit, view/download, and delete evidence when permitted.

- File type, size, malware-scanning, and retention rules are enforced in production.

- Evidence metadata is retained in question history and administrator exports.

#### Tasks

- DONE  TASK-04.03.02.01 Implement per-question demo evidence records and controls. Demo

- PLANNED  TASK-04.03.02.02 Implement upload initiation, storage, metadata, download, and deletion endpoints. API-ready

- PLANNED  TASK-04.03.02.03 Integrate approved object storage and malware scanning. Backlog

- PLANNED  TASK-04.03.02.04 Add file authorization, retention, and audit tests. Backlog

# EPIC-05 - Corrective action management

Outcome: Gap responses automatically enter a governed action workflow, while users may optionally track actions for any response.

## FEAT-05.01 - Automatic corrective-action creation

### US-05.01.01 - Create an action for No or Partial

Story: As a site user, I want a No or Partial response to automatically create a corresponding corrective action so that gaps are not tracked in a separate spreadsheet.

Acceptance criteria:

- Saving No or Partial creates or activates one corresponding action for that question response.

- The assessment can be saved without requiring the action description or owner immediately.

- The generated action appears in Actions Summary and the question's history.

- Repeated saves do not create accidental duplicate active actions.

- Changing the answer retains the action record and history according to the defined lifecycle policy.

#### Tasks

- DONE  TASK-05.01.01.01 Create demo actions from No and Partial responses. Demo

- DONE  TASK-05.01.01.02 Remove mandatory description and owner validation from assessment response saving. Demo

- DONE  TASK-05.01.01.03 Show the same action in Self-assessment and Actions Summary. Demo

- PLANNED  TASK-05.01.01.04 Implement idempotent backend action creation from a response transaction. API-ready

- PLANNED  TASK-05.01.01.05 Define lifecycle rules for response changes, reopening, and closure. Backlog

## FEAT-05.02 - Optional action for any answer

### US-05.02.01 - Add or maintain an action for No, Partial, or Yes

Story: As a site user, I want to add and maintain a corrective or improvement action for any answer so that useful follow-up work is not limited to gaps.

Acceptance criteria:

- An action may be added for No, Partial, or Yes.

- Description, owner, status, and follow-up can be updated independently of changing the response.

- A Yes response does not display the action as mandatory.

- Existing actions are not silently deleted when the response changes.

#### Tasks

- DONE  TASK-05.02.01.01 Provide optional action editing for every response level. Demo

- DONE  TASK-05.02.01.02 Use the shared styled controls for owner and status fields. Demo

- PLANNED  TASK-05.02.01.03 Implement action create/update/close endpoints. API-ready

- PLANNED  TASK-05.02.01.04 Add action ownership, state-transition, and authorization rules. Backlog

## FEAT-05.03 - Actions Summary

### US-05.03.01 - Track assigned and site actions

Story: As a site user, I want a central Actions Summary so that I can track descriptions, owners, statuses, and follow-up without using a separate tracker.

Acceptance criteria:

- Actions Summary shows the same canonical actions created from assessment questions.

- Filters and summary counts respond to status, ownership, site, requirement, and response level as designed.

- Updating an action is reflected in the originating question and its history.

- Users cannot modify actions outside their authorized site scope.

#### Tasks

- DONE  TASK-05.03.01.01 Provide action summary cards, filters, and editing flow. Demo

- DONE  TASK-05.03.01.02 Synchronize assessment and summary action changes. Demo

- PLANNED  TASK-05.03.01.03 Connect Actions Summary queries and mutations to the live repository. API-ready

- PLANNED  TASK-05.03.01.04 Add query invalidation and multi-user synchronization tests. Backlog

# EPIC-06 - Enterprise oversight, response history, and auditability

Outcome: Authorized enterprise and administrative users can understand current performance and review how every question changed over time.

## FEAT-06.01 - Enterprise dashboard

### US-06.01.01 - Review enterprise and site performance

Story: As an enterprise viewer or administrator, I want to review completion, performance, questions, and gaps across sites so that I can identify risk and progress.

Acceptance criteria:

- Enterprise metrics use the same shared domain selectors as site views.

- Filters and drilldowns preserve authorized tenant and site scope.

- A user can navigate from enterprise summary to site and section detail.

- Empty, loading, and failed states clearly describe what happened.

#### Tasks

- DONE  TASK-06.01.01.01 Provide enterprise summary metrics and site drilldowns. Demo

- DONE  TASK-06.01.01.02 Reuse completion, performance, and gap selectors. Demo

- PLANNED  TASK-06.01.01.03 Implement aggregate and drilldown endpoints with server-enforced scope. API-ready

- PLANNED  TASK-06.01.01.04 Add aggregate reconciliation and performance tests. Backlog

## FEAT-06.02 - Per-question response timeline

### US-06.02.01 - Review the history of a question

Story: As an enterprise viewer or administrator, I want to see every saved state of each site's question so that I can understand what changed, when, and by whom.

Acceptance criteria:

- The timeline is available from Enterprise Dashboard to Site to Section to question detail.

- Every entry includes response, supporting details, action snapshot, evidence snapshot, actor, and timestamp when available.

- Entries are ordered deterministically and earlier records are not overwritten by later edits.

- Current state and historical state are visually distinguishable.

- The administrator requirement editor remains focused on master content and does not duplicate site response records.

#### Tasks

- DONE  TASK-06.02.01.01 Display the per-question history timeline in enterprise site detail. Demo

- DONE  TASK-06.02.01.02 Capture response, action, and evidence changes as demo history events. Demo

- DONE  TASK-06.02.01.03 Remove site recorded-response data from the master requirement editor. Demo

- PLANNED  TASK-06.02.01.04 Implement append-only response-history persistence and endpoints. API-ready

- PLANNED  TASK-06.02.01.05 Add database constraints and tests preventing historical mutation. Backlog

## FEAT-06.03 - Audit log

### US-06.03.01 - Audit governed and operational changes

Story: As an authorized administrator, I want an audit record of sensitive changes so that the organization can demonstrate accountability.

Acceptance criteria:

- Authentication, permissions, requirements, publications, responses, evidence, actions, imports, and exports create appropriate audit events.

- Audit entries identify tenant, entity, action, actor, timestamp, and correlation/request ID.

- Audit data is read-only to ordinary application users and follows retention policy.

#### Tasks

- PLANNED  TASK-06.03.01.01 Define the audit-event schema and event catalogue. Backlog

- PLANNED  TASK-06.03.01.02 Implement server-side audit capture for commands and security events. Backlog

- PLANNED  TASK-06.03.01.03 Build an authorized audit search/export view if required. Backlog

- PLANNED  TASK-06.03.01.04 Add tamper-resistance, retention, and access tests. Backlog

# EPIC-07 - Reporting, exports, and notifications

Outcome: Users can share governed results and receive relevant updates without losing evidence traceability or violating access scope.

## FEAT-07.01 - Enterprise export

### US-07.01.01 - Export assessment data with evidence

Story: As an administrator, I want enterprise exports to include question responses, actions, history, and evidence references so that the exported report is operationally complete.

Acceptance criteria:

- Exported rows identify tenant, site, section, requirement, question, response, details, action, and timestamps.

- Evidence metadata and authorized download references are included.

- If evidence files are packaged, filenames remain unique and a manifest links each file to its question.

- Export content follows the current user's scope and does not expose another tenant's data.

- Large exports run asynchronously and communicate progress or failure.

#### Tasks

- DONE  TASK-07.01.01.01 Include evidence metadata in the demo enterprise spreadsheet export. Demo

- PLANNED  TASK-07.01.01.02 Define the production workbook and optional evidence-package format. Backlog

- PLANNED  TASK-07.01.01.03 Implement asynchronous server-side export generation. API-ready

- PLANNED  TASK-07.01.01.04 Generate time-limited authorized evidence links or a secured archive. Backlog

- PLANNED  TASK-07.01.01.05 Add export-scope, file-integrity, and large-volume tests. Backlog

## FEAT-07.02 - Notifications

### US-07.02.01 - Receive relevant application notifications

Story: As a user, I want notifications about relevant assignments and changes so that I know when action is required.

Acceptance criteria:

- Notifications are scoped to the authenticated user and tenant.

- Users can view unread state and mark notifications as read.

- Notification links open only authorized destinations.

- Delivery preferences can be changed without affecting required security messages.

#### Tasks

- DONE  TASK-07.02.01.01 Provide seeded notifications and read state in demo mode. Demo

- PLANNED  TASK-07.02.01.02 Implement notification list, read, and preference endpoints. API-ready

- PLANNED  TASK-07.02.01.03 Implement event-to-notification rules and delivery workers. Backlog

- PLANNED  TASK-07.02.01.04 Add authorization and deep-link tests. Backlog

# EPIC-08 - User experience and accessibility

Outcome: Maitsys Assure remains clear, responsive, accessible, and visually consistent across supported devices and roles.

## FEAT-08.01 - Responsive application layout

### US-08.01.01 - Use assessments and administration at supported widths

Story: As a user, I want pages to adapt to my screen size so that navigation, forms, tables, and actions remain usable.

Acceptance criteria:

- Assessment navigation and content remain usable without unintended horizontal clipping.

- Forms and search fields preserve labels, icons, focus rings, and touch targets.

- Tables use an intentional responsive strategy such as prioritized columns or controlled scrolling.

- Sticky controls do not obscure content or keyboard focus.

#### Tasks

- DONE  TASK-08.01.01.01 Refine assessment, requirement-edit, table, and search layouts. Demo

- PLANNED  TASK-08.01.01.02 Define and test the supported viewport matrix. Backlog

- PLANNED  TASK-08.01.01.03 Add visual-regression coverage for key routes. Backlog

## FEAT-08.02 - Design-system consistency

### US-08.02.01 - Use consistent typography and form controls

Story: As a user, I want consistent typography, spacing, and controls so that the application feels predictable and trustworthy.

Acceptance criteria:

- Google Sans and configured fallbacks are applied consistently according to the approved design.

- Native browser controls do not appear where a styled shared component is expected.

- Text size, weight, line height, and letter spacing are defined through shared tokens.

- Focus, hover, disabled, validation, and selected states meet accessibility requirements.

#### Tasks

- DONE  TASK-08.02.01.01 Apply shared typography and layout tokens to existing screens. Demo

- DONE  TASK-08.02.01.02 Replace inconsistent action controls with shared styled fields. Demo

- PLANNED  TASK-08.02.01.03 Complete keyboard and screen-reader audit. Backlog

- PLANNED  TASK-08.02.01.04 Add automated accessibility checks to continuous integration. Backlog

## FEAT-08.03 - Personal preferences

### US-08.03.01 - Configure presentation preferences

Story: As a user, I want to configure supported presentation preferences so that the application fits my working style.

Acceptance criteria:

- Theme, navigation, motion, and other presentation preferences remain separate from assessment business data.

- Preferences persist locally in demo mode.

- A future live preference repository can synchronize supported settings without changing UI components.

#### Tasks

- DONE  TASK-08.03.01.01 Persist browser-only presentation preferences. Demo

- PLANNED  TASK-08.03.01.02 Confirm which preferences require account-level synchronization. Backlog

- PLANNED  TASK-08.03.01.03 Implement preference endpoints for approved synchronized settings. API-ready

# EPIC-09 - API, backend, and production platform

Outcome: The current demo experience can be connected to a secure, scalable backend without rewriting screens or changing established UI flows.

## FEAT-09.01 - Replaceable data-source architecture

### US-09.01.01 - Run the same features against demo or live repositories

Story: As a developer, I want features to depend on repository interfaces so that demo data can be removed or disabled without rewriting the UI.

Acceptance criteria:

- The dependency flow is UI to feature hook to repository interface to demo or REST adapter to data source.

- Screens do not directly call fetch, browser storage, or fixture files.

- Switching data sources reinitializes providers so states cannot mix.

- The data-source selector is development-only and excluded from production UI.

#### Tasks

- DONE  TASK-09.01.01.01 Centralize demo fixtures and demo repositories. Demo

- DONE  TASK-09.01.01.02 Define repository interfaces and REST-ready adapters. API-ready

- DONE  TASK-09.01.01.03 Add development-only source selection and isolation. Demo

- PLANNED  TASK-09.01.01.04 Implement every live adapter against the approved backend contract. Backlog

- PLANNED  TASK-09.01.01.05 Add architecture-boundary tests preventing direct fixture or transport imports. Backlog

## FEAT-09.02 - Backend domain and persistence

### US-09.02.01 - Persist Maitsys Assure domain data

Story: As a product owner, I want governed and operational data stored transactionally so that it is durable, auditable, and safe for multi-user use.

Acceptance criteria:

- The model covers tenants, users, roles, sites, requirements, versions, questions, assignments, responses, evidence, actions, history, notifications, preferences, imports, and audit events.

- Relationships use stable identifiers rather than display text.

- Tenant isolation and historical retention are enforced at the data-access layer.

- Database migrations are versioned, reversible where practical, and tested.

#### Tasks

- PLANNED  TASK-09.02.01.01 Select the backend runtime, database, object storage, queue, and deployment target. Backlog

- PLANNED  TASK-09.02.01.02 Create the domain model and entity-relationship diagram. Backlog

- PLANNED  TASK-09.02.01.03 Implement repositories, services, controllers, validation, and authorization. Backlog

- PLANNED  TASK-09.02.01.04 Create migrations and seed only approved non-production reference data. Backlog

- PLANNED  TASK-09.02.01.05 Add integration tests for transactions, scope, retention, and concurrency. Backlog

## FEAT-09.03 - API contract and client synchronization

### US-09.03.01 - Provide a versioned REST API

Story: As a frontend developer, I want a stable typed API contract so that features can integrate without depending on backend implementation details.

Acceptance criteria:

- Resource-oriented endpoints and errors follow a documented versioned contract.

- DTO-to-domain mapping remains inside REST adapters.

- Queries define cache keys by tenant, site, requirement, question, filters, and pagination as applicable.

- Mutations invalidate or update every affected view without causing cross-tenant cache leakage.

- Uploads and long-running exports use explicit lifecycle endpoints.

#### Tasks

- PLANNED  TASK-09.03.01.01 Approve the OpenAPI contract for all repository interfaces. Backlog

- PLANNED  TASK-09.03.01.02 Generate or implement typed request/response DTOs. Backlog

- PLANNED  TASK-09.03.01.03 Implement authentication, retry, cancellation, and normalized API errors. API-ready

- PLANNED  TASK-09.03.01.04 Define RTK Query tags, cache keys, mutations, and invalidation rules if RTK Query is adopted. Backlog

- PLANNED  TASK-09.03.01.05 Add REST contract tests for method, URL, body, status, and mapping. Backlog

## FEAT-09.04 - Operational readiness

### US-09.04.01 - Operate Maitsys Assure safely in production

Story: As an operations team, I want observable and recoverable services so that production issues can be detected and resolved quickly.

Acceptance criteria:

- Environments use validated configuration and managed secrets.

- Health, readiness, structured logs, metrics, traces, and alerts are available.

- Backups, restore tests, retention, and disaster-recovery objectives are documented.

- Deployment supports controlled migration and rollback.

- Security and dependency scanning run in continuous integration.

#### Tasks

- PLANNED  TASK-09.04.01.01 Define development, test, staging, and production environments. Backlog

- PLANNED  TASK-09.04.01.02 Implement continuous integration checks for lint, typecheck, test, build, and security. Backlog

- PLANNED  TASK-09.04.01.03 Add logs, metrics, traces, dashboards, and alerts. Backlog

- PLANNED  TASK-09.04.01.04 Define backup, restore, recovery-time, and recovery-point objectives. Backlog

- PLANNED  TASK-09.04.01.05 Complete performance, penetration, accessibility, and disaster-recovery testing. Backlog

# Cross-cutting dependency map

| Capability | Depends on | Produces or affects |
| --- | --- | --- |
| Authentication | Identity provider, session API | Route access, tenant scope, actor identity |
| Requirement publishing | Master requirements, questions, site assignments | Site assessments, dashboards, exports |
| Question response | Published question, site assignment, user scope | Completion, performance, gaps, history |
| Evidence | Question response context, file storage | History, review detail, exports |
| Corrective action | Question and response | Actions Summary, history, gap follow-up |
| Enterprise dashboard | Sites, assignments, responses, selectors | Site drilldown, metrics, exports |
| Response timeline | Responses, action snapshots, evidence snapshots | Auditability and historical review |
| Export | Dashboard scope, responses, actions, evidence authorization | Workbook, manifest, secured evidence package |

# Suggested release sequence

## Release 1 - Backend foundation

- Authentication/session and tenant authorization.

- Site, user, requirement, and question persistence.

- OpenAPI contract and live repository integration.

- Core audit logging and automated deployment checks.

## Release 2 - Operational assessment

- Response persistence and per-question evidence upload.

- Automatic corrective-action creation and Actions Summary synchronization.

- Append-only per-question response history.

- Notifications and production preference synchronization where approved.

## Release 3 - Enterprise governance

- Enterprise aggregates and drilldowns.

- Production Excel export with evidence references or secured evidence package.

- Bulk import, publication workflow, audit search, and operational hardening.

# Story template

Copy this block when adding a new story:

#### US-XX.XX.XX - Story title

**Story:** As a [role], I want [capability] so that [business value].

**Acceptance criteria:**

- Given [context], when [action], then [expected result].
- Permission and tenant-scope behavior is defined.
- Loading, empty, validation, and failure behavior is defined.
- Responsive and accessibility expectations are defined.

##### Tasks

- [ ] `TASK-XX.XX.XX.01` Product/design task.
- [ ] `TASK-XX.XX.XX.02` Frontend task.
- [ ] `TASK-XX.XX.XX.03` API/backend task.
- [ ] `TASK-XX.XX.XX.04` Data/migration task.
- [ ] `TASK-XX.XX.XX.05` Test/documentation task.

# Backlog maintenance rules

- Keep stories user-centered; do not use a technical component as the user story.

- Keep tasks small enough to complete and verify within a sprint.

- Add implementation details to tasks, not to the user-value statement.

- Never mark a story done only because the UI exists; confirm API, persistence, authorization, audit, and tests when those are in scope.

- Preserve stable story and task IDs even if titles change.

- Link defects and technical debt to the affected story and feature.

- Record demo completion separately from production completion.

- Review dependencies before scheduling stories across teams.

- Update acceptance criteria when product behavior changes; do not rely only on screenshots or verbal decisions.